Board Minutes

August 14, 2025

The regular meeting of the Crawford County Board of Road Commissioners was held at their office at 500 Huron Street on Thursday, August 28, at 4:37 p.m., Present: Vice Chairman Summers, Commissioner Jones, Commissioner Hanson, Absent: Chairman Halstead, Commissioner Larson. Administrative staff present: Managing Director, Don Babcock, Clerk of the Board, Kaitlyn Carlson.  Public Attending: Dorothy Frederick, Crawford County Commissioner, Lacey Stephan Grayling Charter Township Supervisor, Tom Coors, Maple Forest Township Supervisor, Duncan Gray.

It was moved by Vice Chairman Summers and supported by Commissioner Hanson to approve the August 28, 2025; Crawford County Road Commission Agenda as presented. Roll Call: Larson absent, Halstead absent, Hanson yea, Jones yea, Summers yea. Motion Carried.

It was moved by Commissioner Hanson and supported by Vice Chairman Summers to approve the August 14, 2025, Board Minutes as presented Roll Call: Larson absent, Halstead absent, Hanson yea, Jones yea, Summers yea. Motion Carried.

Accounts Payable Voucher #24 in the amount of $126,949.07 was moved to pay by Vice Chairman Summers and supported by Commissioner Hanson. Roll Call: Larson absent, Halstead absent, Hanson yea, Jones yea, Summers yea. Motion Carried.

Accounts Payable Voucher #24-1 in the amount of $12,417.62 was moved to pay by Vice Chairman Summers and supported by Commissioner Hanson. Roll Call: Larson absent, Halstead absent, Hanson yea, Jones yea, Summers yea.

Accounts Payable Voucher #24-2 in the amount of $141,383.21 was moved to pay by Vice Chairman Summers and supported by Commissioner Jones. Roll Call: Larson absent, Halstead absent, Hanson yea, Jones yea, Summers yea.

Cash Flow: Commissioner Hanson requested Clerk of the Board; Kaitlyn include the Road Commission’s CD account spreadsheet in the board packets.

Accounts Receivables: None

Blade and Brine Report: Commercial Brine was applied on August 27th and the Brine Well is back up and running.

Public Comments: Duncan Gray inquired about the removal of trees in the Wayne Kopa Bike Path. Managing Director, Babcock informed Mr. Gray that the Road Commission was provided with a grant for the work, which is required to be done by September 30th.

Maple Forest Township Supervisor, Tom Coors inquired on the North Down River Road project. Managing Director Babcock replied NDRR was scheduled for this year but due to delays in federal funding, the project is now scheduled for 2026. Tom Coors also inquired about the South bound ramp on County Road 612, he stated gravel comes from the east side and gets pushed onto the pavement from vehicles. Managing Director, Babcock will take a look at the situation.

Crawford County Commissioner, Dorothy Frederic noted that the shoulder work being done looks great. She complimented the job well done on Deerfield.

NEW BUSINESS:

Fox Run Estates: It has been agreed upon with Beaver Creek Township that it would be in the best interest to postpone the Fox Run Estates Project to 2026.

OLD BUSINESS:

402 Huron Street: The owner of the Deane Systems property would like to accept the Road Commissions offer of $360,000.00. Mr. Ginther would like an extension of 6 months from the closing date to remove the equipment currently furnished in the buildings. The purchase agreement is currently dated to close the end of October, Managing Director Babcock believes a December closing would be more feasible, leaving enough time for surveys and inspections.

Commissioner Hanson inquired if we could pull the money from the Road Commissions CD account to pay for the property. Managing Director Babcock stated due to liability reasons we must keep a certain amount of money in the bank.

The Board agreed they would like to stipulate that the front building would be the only one of use to Mr. Ginther after closing, and the rental would not extend the past 6 months of closing.

Once the changes are made and agreed upon in the purchase agreement, it will be brought back to the Board for final approval.

MANAGING DIRECTOR COMMENTS:

MDOT and the City of Grayling received approval for the development of a non-motorized trail extending from downtown Grayling to the Rayburn property. The project, estimated at $5 million, will cover 1.8 miles and is scheduled to begin next year. In addition, engineering work is planned to evaluate a potential extension from the north side of the Rayburn property back into town. Two possible routes are under consideration; the final alignment is still under review.

Chase Bridge Road: work is underway from the bridge south to Hickey Creek Road, covering approximately 1,700 feet. Catch basins have been installed on the east side, along with cross culverts to capture stormwater and redirect it into the marsh to the west, preventing runoff from reaching the bridge. The project will include full width paving to allow more space for parking. The DNR parks division, which manages the site, has provided extra gravel. Due to crown correction near the bridge, a significant drop-off developed at the site entrance; the DNR supplied material that was shaped to improve access, and more material will be delivered as needed. The goal is to have Chase Bridge Road fully prepared for Rieth-Riley’s arrival on Tuesday.

North Down River Road: Scheduled to bid spring of 2026 and an estimated completion date of June 2026.

Sherman Road: Project scheduled for 2026.

FEMA: at the last meeting, it was discussed that the Road Commission might be able to piggyback onto the County’s claim in order to receive reimbursement for the ice storm damage through FEMA. It has since been confirmed that this will not be possible. FEMA is requesting the Road Commission submit a separate claim. Managing Director Babcock initiated the process and has been in communication with the State Police and FEMA. A meeting has been scheduled for September 4th to review the claim documentation and establish a plan for closing out the claim.

Industrial Drive: paving will be completed next week, followed by topsoil placement, seeding and mulching, installation of signs, and centerline painting. Toebe construction has finished its primary work on Industrial Drive but will return for cleanup.

Watermain: additional work involves watermain installation into the easement at Camp AuSable. Construction will proceed north to build a roadway while Toebe completes work in the south section.

M&M construction is actively working in the Sherwood Forest area. A permit for Evergreen is pending and remains under review.

Katterman has reported encountering issues on Roberts Road, which are currently being addressed.

Commissioner Larson – Absent.

Vice Chairman Summers – Inquired if M-72 in front of the Road Commission would become a turning lane.

Commissioner Hanson– None

Commissioner Jones – None

Chaiman Halstead – Absent

There being no further business to come before the Board Chairman Halstead declared the meeting adjourned at 5:10 p.m.

___________________________________                                            ______________________________________

Gary Summers, Vice Chairman        	       	                                               Kaitlyn Carlson, Clerk of the Board