	Company Name
	Lump Sum Bid
	Comments

	Anlaan Corporation
16750 Lincoln Street
Grand Haven, MI 49417
	

$263,000.00
	Delivery time of materials may run past
Completion date.

	C.A. Hull
8177 Goldie Street
Commerce Township, MI
48390
	

$198,950.00
	Note change in completion date.

	Heavy Structural Preservation
3998 M-72
Alpena, MI 49707
	

$148,900.00
	

	John Henry Inc.
1140 Henry Road
East Tawas, MI 48730
	

$139,000.00
	Material may not be available until 2027

Winter work complicates water barrier and paving

	RCL Construction
777 W. Maynard Road
Sanford, MI 48657
	

$199,300.00
	Lead-times on Timber materials, including shop drawings are 24 weeks. Falls outside completion window.

	Schepke Consulting
101 Ballard St.
Roscommon, MI 48653
	

$105,000.00
	

	Tim & Sons Construction
LLC.
22689 Junction Rd
Bellevue, MI 49021

	

$137,248.00
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